# Futura Build Pack (Supabase + Prompts + 72hr Plan)

SECTION 1 — SUPABASE SQL
(Use this in Supabase SQL editor)

-- Enable extension
create extension if not exists "pgcrypto";

-- USERS
create table if not exists public.users (
  id uuid primary key default gen_random_uuid(),
  created_at timestamptz default now(),
  guest_id text unique,
  email text,
  subscription_status text default 'free',
  unlock_status boolean default false,
  remaining_chat_messages int default 2,
  platform text default 'web'
);

-- USER PROFILES
create table if not exists public.user_profiles (
  id uuid primary key default gen_random_uuid(),
  user_id uuid references public.users(id),
  focus_area text,
  current_state text,
  personality_trait text,
  age_band text,
  palm_image_url text,
  core_pattern text,
  emotional_pattern text,
  decision_pattern text,
  future_theme text,
  identity_summary text,
  created_at timestamptz default now()
);

-- READINGS
create table if not exists public.readings (
  id uuid primary key default gen_random_uuid(),
  user_id uuid,
  profile_id uuid,
  teaser_text text,
  cut_line text,
  locked_text text,
  full_text text,
  created_at timestamptz default now()
);

SECTION 2 — OPENAI PROMPT RULES

- Must feel personal
- Short paragraphs
- Pattern → Past → Present → Future
- No generic advice
- No robotic tone
- No excessive mysticism

SECTION 3 — 72 HOUR BUILD PLAN

0–6h: Setup app, Supabase, schema  
6–12h: UI + onboarding  
12–18h: Identity + reading engine  
18–24h: AI polish + teaser UI  
24–30h: Paywall + Stripe  
30–36h: Full reading  
36–44h: Chat  
44–50h: Paywall triggers  
50–56h: Memory system  
56–64h: QA  
64–72h: Deploy  

SECTION 4 — CURSOR BUILD PHASES

Phase 1:
Build landing, onboarding, Supabase

Phase 2:
Profile normalization + reading engine

Phase 3:
OpenAI + teaser UI

Phase 4:
Stripe + paywall

Phase 5:
Chat system

Phase 6:
Limits + memory

Phase 7:
Analytics + deploy